# KinSphere

Implementation handoff

Stack: React + TypeScript + Vite + Capacitor + Pannellum + Supabase

Use this as the source of truth for the first build. Implement the steps in order. Keep the UI simple. Do not add features from the later list unless the core flow already works on two real phones.

# 1. What you are building

KinSphere is a private family app. A member receives a prompt, imports a panorama, and shares it with an approved family circle. Other members can look around, hear a voice note attached to an object, and use one doorway link to open a second panorama.

Core demo: Phone A uploads a sanitized panorama. Phone B opens it privately, drags or moves the phone to look around, taps a chair to hear a voice message, and taps a doorway to enter a second panorama.

# 2. Scope

## Must build

- Email/password sign-in, password reset, and a basic profile.

- Private Family Circles with expiring invites, pending approval, member removal, and a circle switcher.

- Time zone, quiet hours, prompt preference, notification preference, and Low-Data Mode.

- Day Relay rounds with manual start, scheduled prompts, participant states, and server-enforced reveal rules.

- Import an existing equirectangular panorama. No custom stitching.

- On-device validation, resize, thumbnail creation, and metadata removal. Never upload the selected original.

- Private resumable uploads, an upload queue that survives restart, retry, and a small recent-media cache.

- Pannellum viewer with touch, optional gyroscope, zoom, and a flat 2D fallback.

- Caption, short voice note, one reaction per member, and a private family memory feed.

- One voice Echo Pin and one doorway link to exactly one second panorama.

- One complete Memory Capsule flow using server time.

- One complete Event Room with countdown, prompt, collection, reminder, and guestbook message.

- Family Thread AI using approved text only, with source review, edit, approve, discard, and manual fallback.

- In-app notifications, generic push alerts, deletion controls, accessible controls, and clear offline/error states.

## Only if the core is stable

- Selfie bubble.

- Tradition prompt library.

- Voice transcription and translation after explicit review.

- Elder Mode with larger controls and a simpler posting screen.

- Convert an Event Room collection into a capsule.

## Not in this build

- Custom panorama capture or stitching, live 360 video, VR, 3D reconstruction, or more than two linked scenes.

- Same Moment prompts, public profiles, followers, public feeds, rankings, streaks, or direct messaging.

- Hidden-message games, scavenger hunts, Year in 360, widgets, Remote Seat, or advanced virtual tours.

- Face identification, emotion detection, image-understanding AI, Privacy Lens, Capture Coach, or automatic publishing.

# 3. Locked stack and repository shape

- Client: React, TypeScript, Vite, and Capacitor for Android and iOS.

- Panorama: Pannellum bundled inside the app; no CDN dependency.

- Backend: Supabase Auth, Postgres, Row Level Security, private Storage, Realtime, Edge Functions, and Cron.

- Uploads: TUS resumable uploads to private Supabase Storage.

- Push: FCM on Android and APNs on iOS. The in-app notification record is the source of truth.

src/
  app/                 routing, providers, layout
  features/            auth, circles, rounds, viewer, feed, capsules, events, AI
  services/            media processing, uploads, queue, cache, push
  viewer/              Pannellum adapter and viewer component
  lib/                  Supabase client, dates, errors
supabase/
  migrations/          schema, indexes, RLS, SQL functions
  functions/           invites, uploads, jobs, notifications, Family Thread
  tests/               RLS and database tests
docs/                  decisions, testing notes, AI-use log

# 4. Build plan

Do not start the next step until the current Done when check passes.

## Step 1: Set up the app

- Create the Vite React TypeScript app and add Capacitor Android and iOS projects.

- Add routing, environment validation, Supabase client setup, and a basic error boundary.

- Bundle a pinned Pannellum build under the app assets.

Done when: The app installs on Android and iPhone, connects to a test Supabase project, and loads Pannellum without a network CDN.

## Step 2: Prove the panorama experience locally

- Build one PanoramaViewer adapter with mount, change scene, start/stop orientation, resize, and destroy methods.

- Load two bundled 2:1 panoramas. Add touch, zoom, optional motion, and a flat image fallback.

- Add one chair voice hotspot and one doorway link between the two scenes.

Done when: Both phones can complete the chair-and-doorway demo offline, and reopening the viewer does not leave duplicate listeners or sensors running.

## Step 3: Create the Supabase foundation

- Create migrations, seed data, indexes, foreign keys, uniqueness constraints, and server-owned state fields.

- Enable RLS on every private table and use one private family-media bucket.

- Add RLS tests proving that users from different circles cannot read or change each other's data or media.

Done when: A fresh local Supabase instance can be rebuilt from the repository, and all cross-circle access tests fail as expected.

## Step 4: Build accounts and Family Circles

- Implement registration, sign-in, sign-out, password reset, session restore, and profile settings.

- Implement circle creation, active-circle selection, hashed expiring invite codes, pending joins, approval, rejection, removal, and ownership transfer.

- Keep pending and removed users outside the circle's RLS policies.

Done when: Two real accounts can join one circle after approval; expired, revoked, pending, rejected, and removed users cannot access its content.

## Step 5: Build the secure media pipeline

- Validate the selected JPEG, dimensions, pixel count, byte size, and approximate 2:1 ratio.

- Re-encode on the device to create a viewer image up to 4096 x 2048 and a small thumbnail. Upload only these new files.

- Reserve an immutable media path, upload with TUS, verify the result, then mark it ready.

- Download protected media with the authenticated client into app-private storage before giving it to Pannellum.

Done when: Phone A uploads a metadata-free processed panorama, Phone B opens it privately, retries resume, and a non-member cannot fetch it.

## Step 6: Add the persistent queue and cache

- Persist upload jobs and processed file paths locally. Start with one active upload at a time.

- Support queued, uploading, finalizing, ready, retryable failure, permanent failure, and cancelled states.

- Resume on app launch, sign-in, foreground, network return, or manual retry. Reconcile server state before re-uploading.

- Cache thumbnails and recently opened panoramas with a size limit. Never evict pending uploads.

Done when: Preparing a contribution offline and restarting the app does not lose it or create duplicate media when the upload resumes.

## Step 7: Build Day Relay, contributions, and the family feed

- Create a round, freeze approved participants, and calculate each prompt time from IANA time zone and quiet hours.

- Add manual round start and an idempotent scheduled dispatcher. A missed member must not block the relay.

- Enforce reveal after contribution or round close in RLS/SQL, not only in the UI.

- Add the contribution composer, caption, voice note, thumbnail feed, reactions, and refresh/Realtime updates.

Done when: Two members in different time zones can complete a round, reveal rules survive direct API tests, and the feed loads thumbnails before full panoramas.

## Step 8: Finish voice notes, Echo Pins, and the linked scene

- Use one audio recorder, upload path, player, duration limit, and text alternative across contributions, hotspots, capsules, and events.

- Save hotspot pitch and yaw. Support preview, edit, move, delete, and an accessible list outside the panorama.

- Store the doorway target panorama and target yaw; preload only that one next scene when data settings allow.

Done when: Audio plays in both Android-to-iPhone directions, the chair pin stays attached to the same object, and the doorway opens the correct second view.

## Step 9: Add one Capsule and one Event Room

- Capsule: title, recipients, opening time, selected panorama/voice/text items, locked screen, and deletion.

- Use database time and recipient authorization. Do not create media access before the capsule opens.

- Event: title, description, event time zone, countdown, one reminder, prompt, shared collection, and voice/text guestbook.

- Reuse the existing contribution, media, audio, notification, and permission code.

Done when: Changing the phone clock cannot open a capsule, non-recipients are denied, and multiple members can contribute to one Event Room.

## Step 10: Add Family Thread AI

- Let the user select approved captions or manually approved text alternatives.

- Re-read the selected sources server-side and send only that text to the AI provider. Never send images or raw audio.

- Return a short draft plus source IDs. Show the sources and require edit, approve, discard, or manual replacement.

- Store provider credentials only in the server function and keep private text out of normal logs.

Done when: Every sentence can be traced to selected source text, nothing publishes automatically, and the user can finish manually when AI fails.

## Step 11: Finish notifications, privacy, accessibility, and release testing

- Create in-app notifications first, then send generic FCM/APNs nudges containing no private family text or media URLs.

- Add contribution, circle, capsule, and account deletion; remove authorization first and clean up files through retryable jobs.

- Add loading, empty, offline, permission-denied, access-revoked, and retry states. Test large text, TalkBack, VoiceOver, reduced motion, and the flat viewer.

- Run automated RLS, scheduling, reveal, capsule, upload-idempotency, and AI-source tests plus repeated end-to-end runs on two physical phones.

Done when: The final checklist below passes without manual database repair or a hidden admin shortcut.

# 5. Minimum backend shape

Identity: profiles, device_tokens

Family: circles, circle_members, circle_invites, join_requests

Rounds: rounds, round_participants, contributions, reactions

Media: media, voice_notes, hotspots, upload_jobs

Capsules: capsules, capsule_recipients, capsule_items

Events: events, event_guestbook_entries

AI and operations: family_threads, family_thread_sources, notifications, scheduled_jobs, deletion_jobs

Required constraints: one membership per user/circle, one contribution per user/round, one reaction per user/contribution, one recipient row per user/capsule, bounded hotspot coordinates, and unique job idempotency keys.

# 6. Rules the agent must preserve

- Supabase stays the backend. FCM/APNs are push transports only.

- All family data and media are private by default. RLS is the real permission boundary.

- The app never contains the Supabase service-role key.

- The original selected panorama never leaves the phone. Upload only fresh, sanitized outputs.

- The panorama component receives local scene data and emits viewer events. It contains no auth, circle, reveal, capsule, or Supabase business logic.

- Pending uploads survive restart. The app promises resume when reopened, not guaranteed transfer after the operating system kills it.

- Use server time for invite expiry, round closing, event reminders, and capsule opening.

- Every scheduled or external side effect is idempotent. Push delivery is not the source of truth.

- Family Thread receives approved text only. No image input, face recognition, emotion detection, or automatic publishing.

- Removing a member blocks server access immediately. File and cache cleanup may finish asynchronously.

# 7. Final acceptance checklist

- Android and iPhone builds install on real devices.

- A user can register, sign in, reset a password, create a circle, and approve another member.

- Expired, revoked, pending, removed, and unrelated users cannot access circle content.

- Day Relay respects time zones and quiet hours, and reveal rules cannot be bypassed by direct API calls.

- Phone A uploads a sanitized panorama; the selected original is never uploaded and the outputs contain no GPS/EXIF metadata.

- Phone B opens the private panorama with touch, optional gyroscope, zoom, and flat fallback.

- The chair voice message and doorway-to-second-panorama demo work reliably.

- Captions, voice notes, reactions, thumbnails, and recent cached memories persist correctly.

- A failed upload survives restart, retries, and creates no duplicate contribution or media record.

- A capsule stays locked by server time and recipient permissions.

- An Event Room accepts panorama and guestbook contributions and displays local event times correctly.

- Family Thread uses selected text only and requires review before publishing.

- Push payloads contain no private content, and notification taps re-check current authorization.

- Deletion and membership removal revoke access and trigger database, Storage, and local-cache cleanup.

- Core controls work with motion denied, large text, screen readers, reduced motion, and weak connectivity.

- Migrations rebuild the backend and automated security/time/upload/AI tests pass.

- The complete two-phone flow runs repeatedly without a crash or manual backend fix.